## Slide 1
Army Credentialing and Continuing Education Services for Soldiers (ACCESS)

## Slide 2: ACCESS Director
COL Julia Bell
Began Sept 2021
West Point Grad
Located at Ft Leavenworth with ArmyU HQs, Combined Arms Center, TRADOC

## Slide 3: Tuition Assistance (TA) and Credentialing Assistance (CA) Programs
Soldiers share $4K/FY between TA and CA
Most Soldier participation is unique to either TA or CA
Tuition Assistance: Soldiers can take 16 Semester Hour/Fiscal Year (SH/FY)

## Slide 4: Invoicing
We have the money – we just can’t send it to the EIs.
We will pay all eligible Soldier requests.

## Slide 5
Contract was awarded to Deloitte Sep 2018. Protest in Oct delayed work until Feb 2019 when contract was re-awarded to Deloitte
Incremental funding created incremental development
The new CA program caused a pivot from TA to CA to develop a Minimal Viable Product for CA that launched August 2020.
Scheduled launch of the system for all users (TA, CA, Scholarship Cadets and Army Civilian Professional Development) in March 2021 did not occur primarily because of data migration issues from the legacy system
Defects contributed to difficulty for all users in the system
ArmyIgnitED

## Slide 6
Exception to Policy (ETP) was put in place in March to allow Soldiers to use TA by enrolling directly with the EI.
New requirement for all EIs to upload files. No more non-LOI EIs.
Soldiers are required to establish an Ed Path, identifying Home School and Type of Degree but EIs must have their data in the system for Soldiers to create an Ed Path.
Requirement to suspend Student Degree Plan temporarily.
EIs must upload enrollment files to invoice.
Discrepancies between invoicing documents slows our ability to pay
ArmyIgnitED

## Slide 7
We deeply appreciate all of your patience, support and your professionalism as we work to eliminate EI challenges and those of the Soldiers, Cadets and DA Civilians.
Growing number of Soldiers are able to submit TARs which does facilitate EI payments but the backlog of 2021 invoices remains the priority
As of 21 March, Soldiers have submitted 115, 298 TARs – continued increase of ability of Soldiers to submit TARs in the system
Status

## Slide 8
ArmyIgnitED evolves on almost daily basis which is a good thing but frustrating with constant change.
90% of EIs are successful with uploading of Enrollment files while 10% are not. The 10% represent EIs with small populations of Soldiers and are reluctant or have been unable to upload files.
TA Simplified is a tool available to all EIs for assistance with this upload. https://ArmySchoolSupportvantagepoint-inc.com
ArmyIgnitED

## Slide 9
ACCESS Centralized CA Counseling Cell
The realignment of HRC Army Continuing Education Division (HRC ACED) to TRADOC formed a new Directorate Army Credentialing and Continuing Education Services for Soldiers (ACCESS), ArmyU.
ACCESS Centralized Credentialing Assistance (CA) Counseling Cell
Virtual Counseling that provides immediate access for all Soldiers
Specialized skills for emerging Voluntary CA Program
Standardization of service
Fewer resources to support Soldier demand for counseling
Mitigate confusion with evolving policies and procedures

## Slide 10
FY20 Soldier VOLED Outputs –
Tuition Assistance
Tuition Assistance (TA)
  Over 100,000 Soldiers used over $215M in TA for over 330,000 college courses.
  Participation by Rank:
  32.4% Enlisted (E1-E4)
  58.4% NCO (E5-E9)
  9.2% WO/Officer
  8,782 Soldiers earned their degree:
  11% Enlisted (E1-E4)
  71% NCO (E5-E9)
  18% WO/Officer
  10% increase in TA usage across Active, Guard, and Reserve components
  Academic certificates & degrees earned:
  137 Academic Certificates
  2,272 Associate Degrees
  4,385 Bachelor Degrees
  1,988 Master Degrees
Chart: TA-sponsored Academic Certificates & Degrees Earned
| Certificate | Associate | Bachelor's | Master's
# Earned | 137 | 2272 | 4385 | 1988